Symposium demonstration

Setup
The spacecraft is connected to a battery, it has a real time clock. It is powered down.
There are 5 files pre-loaded:
1. WOD file saved every hour on the spacecraft and purged each hour to keep just 1-2
2. Experiment file 1 – uploaded as though from another spacecraft
3. Experiment file 2 – generated on the spacecraft
4. Bulletin message to ALL showing the AMSAT bulletin
5. Message to another station with an image

There is sufficient space to upload another short file
The files are uploaded so that they will not expire on the day of the presentation
The PB is Open
The Uplink is Open
The time is set

To make resetting the test easier a copy of the ground station contains the files to be uploaded and the callsign of the uploader

The ground station is open and listening. It contains no directory and has one draft file to upload.
Dir age should be 99 to make sure we pick up the files.
No equations – remove any that exist

Demo Procedure

Action: The power is connected to the spacecraft and it “comes over the horizon”:
- Telemetry is received
- The PB is seen and the DIR is requested
- The telemetry is received and should be described box by box
- Note the free space is for a small amount of test RAM on the MRAM Disk

Action: Download the AMSAT bulletin by setting it P1
File is received

Action: Setup equation to download PARTNER1 data
- File is received
- Note that we can export the data
- Note that all received packets are sent to the central server so that stations can collaboratively download large files which are re-assembled there and can be shared with experiment partners

Action: Note that data can be sent from other spacecraft but can also be sent by Hams for fun. Reply to the AMSAT bulletin with a comment
File is uploaded

Action: Press DIR button to refresh the directory
Uploaded File is visible in dir
Action: Download the image file
Note that this could be experiment data from an onboard camera or it could be data from another spacecraft. It can also be an image uploaded by a ham for fun

TO RESET THE TEST

Go into PACSAT_DEMO and delete the Pacsat dir contents.
Unplug the spacecraft

TO FACTORY RESET THE TEST

Format the Pacsat FS by sending command
Set the TIME
Use the PACSAT_DEMO_SETUP to reload the files